# Quyết định 1050/QĐ-CHK năm 2025 về Kế hoạch an toàn hàng không quốc gia Việt Nam Giai đoạn 2025 - 2028 Phiên bản số 01 do Cục trưởng Cục Hàng không Việt Nam ban hành

| Số hiệu | 1050/QĐ-CHK |
| --- | --- |
| Loại văn bản | Quyết định |
| Ngày ban hành | 15/07/2025 |
| Ngày hiệu lực | 15/07/2025 |
| Tình trạng | Chưa xác định |

BỘ XÂY DỰNG

CỤC HÀNG KHÔNG VIỆT NAM

-------

CỘNG HÒA XÃ HỘI CHỦ NGHĨA VIỆT NAM

Độc lập - Tự do - Hạnh phúc

---------------

Số: 1050/QĐ-CHK

Hà Nội, ngày 15 tháng 7 năm 2025

QUYẾT ĐỊNH

VỀ VIỆC BAN HÀNH KẾ HOẠCH AN TOÀN HÀNG KHÔNG QUỐC GIA VIỆT NAM GIAI ĐOẠN 2025 - 2028 PHIÊN BẢN SỐ 01

CỤC TRƯỞNG CỤC HÀNG KHÔNG VIỆT NAM

Căn cứ Luật Hàng không dân dụng Việt Nam năm 2006 và Luật sửa đ ổ i một số điều của Luật Hàng không dân dụng năm 2014;

Căn cứ Nghị định s ố  66/2015/NĐ-CP ngày 12/8/2015 của Ch í nh phủ về Nhà chức trách hàng không;

Căn cứ Quyết định số 09/QĐ-BXD ngày 01/3/2025 của Bộ trưởng Bộ Xây dựng quy định chức năng, nhiệm vụ, quyền hạn và cơ c ấ u t ổ  chức của Cục Hàng không Việt Nam;

Căn cứ Quyết định số 1189/QĐ-BGTVT ngày 07/5/2013 của Bộ trưởng Bộ Giao thông vận tải phê duyệt Chương trình An toàn Quốc gia  lĩnh  vực hàng không dân dụng;

Theo đề nghị của Trưởng phòng Tiêu chuẩn an toàn bay,

QUYẾT ĐỊNH

Điều 1.  Ban hành Kế hoạch an toàn hàng không quốc gia Việt Nam Giai đoạn 2025 - 2028 Phiên bản số 01 ở Phụ lục đính kèm.

Điều 2.  Quyết định này có hiệu lực kể từ ngày ký.

Điều 3.  Thủ trưởng các cơ quan, đơn vị có liên quan chịu  tr ách nhiệm thi hành Quyết định này./.

Nơi nhận:

- Như Điều 3;

- Bộ Xây dựng (để báo cáo);

- Cục trưởng (để báo cáo);

- Các Phó Cục trưởng;

- Tcty  HKVN,  ACV, VATM, VNH;

-  VJC,  BAV,  PA, VTA, VASCO,  VNHN, VNHS, HAI, HTX,  VSA,  BSA, SUN AIR;

- VAECO, AESC, VIETSTAR, HELITECHCO, SAAM, Tuệ Long, AITECH, VSTEA, BTM,  VSAE;

- Cảng  HKQT Vân  Đồn;

- Các cơ quan, đơn vị thuộc Cục HKVN;

- Lưu:  VT, TCATB.

KT. CỤC TRƯỞNG

PHÓ CỤC TRƯỞNG

Hồ Minh Tấn

VIETNAM NATIONAL AVIATION SAFETY PLAN 2025 to 2028

FIRST EDITION

(Issued in accordance with Decision No. 1050/QĐ-TCATB dated /07/2025 by the Director General of the Civil Aviation Authority of Vietnam.)

Contents

Foreword

Acronyms

1.1  Overview of the NASP

1.2  Structure of the NASP

1.3  Relationship between the SSP and the NASP

1.4  Responsibility for the NASP development, implementation and monitoring

1.5  National safety issues, goals and targets

1.6  Operational context

SECTION 2. PURPOSE OF

VIETNAM’S NATIONAL AVIATION SAFETY PLAN

SECTION 3. VIETNAM’S STRATEGIC DIRECTION FOR THE MANAGEMENT OF AVIATION SAFETY

SECTION 4. NATIONAL OPERATIONAL SAFETY RISKS

SECTION 5. ORGANIZATIONAL CHALLENGES

SECTION 6. MONITORING IMPLEMENTATION 4

APPENDIX TO THE NASP

7.1  DETAILED SEIs: NATIONAL OPERATIONAL SAFETY RISKS

7.2  DETAILED SEIs: ORGANIZATIONAL CHALLENGES.

Foreword

Safety and passenger confidence in the air transport system are key objectives in  Vietnamese Aviation Safety Policy . Commercial air transport is an important mode of transport in terms of global accessibility and the movement of people and goods. Furthermore, commercial air transport is experiencing rapid growth in Vietnam. The Vietnamese aviation industry provides direct and indirect employment to thousands of professionals, many of whom carry out tasks that impact the safety of air transport.

The  National Aviation Safety Plan (NASP)  is the master planning document containing the strategic direction of Vietnam for the management of aviation safety for a period of 4 years from 2025 to 2028. This plan lists national safety risks, stemming from operational and organisational issues which sets national aviation safety goals and targets, and presents a series of safety enhancement initiatives (SEIs) to address identified safety deficiencies and achieve the national safety goals and targets.

The NASP has been developed combining international  safety goals and targets  and High-Risk Categories of Occurrences (HRCs) from both the GASP (www.icao.int/gasp) and the AP-RASP (www.icao.int/apac). These are highlighted in the text, where applicable. The SEIs listed in the NASP support the improvement of safety at the wider regional and international levels and include several actions to address specific safety risks and recommended SEIs for individual goals and targets. Vietnam has adopted these SEIs and has included them in this plan. Cross-references are provided to the GASP and AP-RASP for individual SEIs where relevant.

For Director General

Deputy Director General

Ho Minh Tan

Acronyms

ACV

Airport Corporation of Vietnam

ADR

Aerodromes

AIG

Aircraft Accident and Incident Investigation

AIR

Airworthiness of Aircraft

AGA

Aerodrome and Ground Aids

AMO

Approved Maintenance Organisation

ANS

Air Navigation Services

AOC

Air Operator Certificate

AP-RASP

Asia Pacific - Regional Aviation Safety Plan

ASRMC

Aviation Safety Risk Manangement Committee

ATO

Approved Training Organisation

CAAV

Civil Aviation Authority of Vietnam

CE

Critical Element

EI

Effective Implementation

FDM

Flight Data Monitoring

FSSD

Flight Safety Standard Department

FRMS

Fatigue Risk Management System

GASP

Global Aviation Safety Plan

HRC

High-Risk Categories of Occurrences

ICAO

International Civil Aviation Organization

IFALPA

International Federation of Air Line Pilots' Associations

LEG

Primary Aviation Legislation & Specific Operating Regulations

MoC

Ministry of Construction

MOR

Mandatory Occurrence Report

NASP

National Aviation Safety Plan

ORG

Civil Aivation Organization

OPS

Aircraft Operations

PEL

Personnel Licensing and Training

RASG

Regional Aviation Safety Group

RASP

Regional Aviation Safety Plan

RPAS

Remotely Piloted Aircraft Systems

SEI

Safety Enhancement Initiative

SMS

Safety Management System

SPI

Safety Performance Indicator

SPT

Safety Performance Target

SSP

State Safety Programme

UAS

Unmanned Aircraft System

USOAP

ICAO Universal Safety Oversight Audit Programme

VAR

Vietnam Aviation Regulations

VATM

Vietnam Air Traffic Management Corporation

VOR

Voluntary Occurrence Report

SECTION 1. INTRODUCTION

1.1  Overview of the NASP

Vietnam is committed to enhancing aviation safety and to the resourcing of supporting activities. The purpose of this national aviation safety plan (NASP) is to continually reduce fatalities, and the risk of fatalities, through the development and implementation of a national aviation safety strategy. A safe, resilient and sustainable aviation system contributes to the economic development of Vietnam and its industries. The NASP promotes the effective implementation of Vietnam safety oversight system, a risk-based approach to managing safety, as well as a coordinated approach to collaboration between Vietnam and other States, regions and industry. All stakeholders are encouraged to support and implement the NASP as the strategy for the continuous improvement of aviation safety.

The NASP of Vietnam is in alignment with the ICAO Global Aviation Safety Plan (GASP, Doc 10004) and the AP-RASP.

VIETNAM’s NATIONAL AVIATION SAFETY PLAN

Figure 1 Vietnam’s NASP

1.2  Structure of the NASP

This NASP presents the strategic direction for the management of aviation safety at the national level for a period of 4 years. It comprises six sections. In addition to the introduction, sections include: the purpose of the NASP, Vietnam strategic direction for the management of aviation safety, the national operational safety risks identified for the Vietnam’s NASP, organizational challenges addressed in the NASP, and a description of how the implementation of the safety enhancement initiatives (SEIs) listed in the NASP is going to be monitored.

1.3  Relationship between the SSP and the NASP

This NASP addresses operational safety risks identified in the ICAO GASP and the AP-RASP in the absence of mature safety data analysis (SDA) aspects, as described in the ICAO State Safety Program Implementation Assessment (SSPIA) in Vietnam. Vietnam is committed to fully implement an SSP by 2026 as a state’s responsibilities for the management of safety comprise both safety oversight and safety management, collectively implemented through an SSP. Initiatives listed in this NASP address organisational challenges and aim to enhance organisational capabilities related to effective safety oversight.

1.4  Responsibility for the NASP development, implementation and monitoring

The Civil Aviation Authority of Vietnam (CAAV) is responsible for the development, implementation and monitoring of the NASP, in collaboration with entities below and with the national aviation industry. The NASP was developed in consultation with national operators and other key aviation stakeholders, and in alignment with the of the GASP and the AP-RASP.

Figure 2 Responsible of CAAV and Related Entities

1.5  National safety issues, goals and targets

The NASP addresses the following national safety issues:

Operational safety issue

1.   Number of Accident/ Serious Incident is still significant relative to the size of aviation sector

Organizational safety issue

1.   Low EI score (below 75%) in 2 area (LEG, AIG) and 4 CEs (CE-1, CE-2, CE- 5, CE-8).

2.   Ineffective implementation of State Safety Program (SSP)

To address the issues listed above and enhance aviation safety at the national level, the Vietnam’s NASP contains the following goals and targets:

Figure 3 NASP Goals and Targets

The following 6 national high-risk categories of occurrences (HRCs) in the Vietnam context were considered of the utmost priority because of the number of fatalities and risk of fatalities associated with such events. They were identified based on analyses from mandatory and voluntary reporting systems, accident and incident investigation reports, safety oversight activities over the past 10 years, the SSP and on the operational safety risks described in the GASP and AP-RASP. These HRCs are in line with those listed in the 2023-2025 edition of the GASP, as well as the AP-RASP:

a. Controlled Flight into Terrain (CFIT).

b.   Loss of Control in Flight (LOC-I).

c.   Mid Air Collision (MAC).

d.   Runway Excursion (RE).

e.   Runway Incursion (RI).

f.   Birds and Wildlife Strikes (BIRD).

In addition to the national operational safety risks listed above, the following additional category of operational safety risks have been identified based on analyses from mandatory and voluntary reporting systems, accident and incident investigation reports, and safety oversight activities:  Bird and wildlife strikes (BWI)

and RPAS activities has been identified as additional category of operational safety risks.

The aviation occurrence categories from the CAST/ICAO Common Taxonomy Team (CICTT) were used to assess risk categories in the process of determining national operational safety risks. The CICTT Taxonomy is found on the ICAO website at https://www.icao.int/safety/airnavigation/AIG/Pages/Taxonomy.aspx.

To address the national operational safety risks listed above, Vietnam identified the following contributing factors leading to N-HRCs and will implement a series of SEIs, some of which are derived from the ICAO OPS roadmap, contained in the ICAO Global Aviation Safety Roadmap (Doc 10161):

HRC 1: Mitigate contributing factors to the risk of Controlled Flight into Terrain (CFIT).

Controlled Flight Into Terrain (CFIT) is an in-fight collision with terrain, water or obstacle without indication of loss of control. CFIT events are included in the VNASP due to the high risk of fatality.

Examples of contributing factors

Examples of precusor events

● ATS procedure design and documentation

●     Pilot fatigue and disorientation

●     ILS malfunction or calibration

●     PAPI alignment with glideslope

●     Crew resource management

●     Adverse weather

●     Obstacles not appropriately documented (charts) or marked (lighting)

●     Loss of situational awareness

●     Mountainous terrain

●     Aircraft not equipped with TAWS/EGPWS

●     Aircraft system malfunction (Navigation equipment and EGPWS)

●     Altitude below minimum safe altitude

●     Flight path below glideslope during ILS approach

●     Excessive rate of descent

●     TAWS (EGPWS) warning

●     Go-around at low altitude

●     Inappropriate low altitude manoeuvring

●     Low fuel

●     Low energy during approach

●     ILS failures and malfunctions

HRC 2: Mitigate contributing factors to LOC-I accidents and incidents.

Loss of Control In-fight is an extreme deviation from intended flight path. Occurrences categorised as LOC-I are events that lead or could lead to a non- recoverable loss of control. LOC-I accidents often have catastrophic results with very high risk of fatality; for this reason, it is included in this VNASP.

Examples of contributing factors

Examples of precusor events

●     Pilot performance as a result of Human Factors

●     Inadequate flight crew training

●     Operating procedure design

●     ATS procedure design - SIDs & STARs

●     Air trafc related such as wake turbulence

● Malfunctioining and/or misunderstanding of automation

● Aircraft system malfunction - Power plant, fight command

● Environment, including adverse weather conditions

●     System malfunction causing automation to disengage

●     Aircraft not behaving as expected

●     Wind shear event

●     Stall warning and stick shaker events

●     Excessive Bank angle

HRC 3: Mitigate contributing factors to MAC accidents and incidents.

Mid-Air Collision refers to a collision between aircraft while both are airborne. There is also a high fatality risk associated with these events. Most occurrences reported relate to loss of separation and Trafc Collision Avoidance System (TCAS) Resolution Advisory (RA) warnings.

Examples of contributing factors

Examples of precusor events

●     Air traffic controller’s workload and fatigue

●     Communication errors between ATC and Pilot

●     Released airborne objects such as sky lanterns, kites, firework, rocket and drones

●     Flight crew training

●     Aircraft system malfunction (TCAS, Altimeters)

●     Congested airspace

●     Level busts

●     TCAS RA

●     Airspace infringements

●     Loss of separation

HRC 4: Mitigate contributing factors to RE accidents and incidents.

Runway Excursion is a veer off or overrun off the runway surface during both take- off and landing. This is the most prevalent occurrence related to “runway safety”. As opposed to previously described events, occurrences related to runway excursions have led, on average, to fewer fatalities. However, the reported occurrences relate to actual excursions rather than potential runway excursions so although the numbers are low the potential severity is high.

Examples of contributing factors

Examples of precusor events

●     Heavy rain and/or strong winds

●     Pilot error and decision making

●     Runway conditions

●     Unstabilised approach

●     Aircraft system malfunction - Thrust reversers, speed-brakes & brakes

●     Unstabilised approach that continues to land

●     Long landings

●     Too high energy in final approach

●     Aquaplaning events

●     Aircraft stopping device failures - Thrust reversers,speed-brakes & brakes

●     Rejected take-off

●     Abnormal runway contact

HRC 5: Mitigate contributing factors to RI accidents and incidents.

Runway Incursion is any occurrence at an aerodrome involving the incorrect presence of an aircraft, vehicle, or person on the protected area of a surface designated for the landing and take-off of aircraft. Although statistically very few runway incursions result in collisions, there is a high fatality risk associated with these events.

Examples of contributing factors

Examples of precusor events

●     Airport signage, marking and lighting

●     Communication errors (Pilot / ATC)

●     ATC error

●     Use of non-standard phraseology

●     Loss of situational awareness

●     Runway and taxiway layout

●     Poor visibility due to adverse weather conditions

●     High speed taxiing

●     Aircraft partially passing stop bars

●     Runway/Taxiway confusion

HRC 6: To reduce the rate of bird and Wildilfes strikes with damage to aircraft parts.

Bird strike is a collision between a bird and an aircraft. The majority of bird collisions occur near or at airports during take-off, landing, and associated phases of fight. Although most bird strikes do not result in signifcant events, the potential for an aircraft to lose both engines as a result of hitting flocks of large birds is real. The Vietnam ecosystem together with the number of bird strikes reported to CAAV demonstrate that bird strikes is a safety issue that needs to be addressed.

Examples of contributing factors

Examples of precusor events

●     Birds inhabiting airport and surrounding areas

●     Inadequate bird scaring activities

●     Human settlements in the close proximity of the aerodromes

●     Garbage dumpsites and landfills in close proximity to the aerodromes

●     Migration of Birds across the runways of aerodromes

●     Location of waterbodies in close proximity to aerodromes

●     Presence of bird attractants within the airports like insects, food waste, water in abandoned projects.

●     Abattoirs and fish drying activities in close proximity of the aerodromes

●     Large flocking birds sighted in close proximity to an aircraft

The full list of the SEIs is presented in the appendix to the NASP.

1.6  Operational context

There are  22  certified aerodromes in Vietnam, including  10  international aerodromes. The airspace of Vietnam is classified into  Class A, C, D, E and G . There were  7.980.186  movements in Vietnam over the period of  2013 to 2024 . There are currently  13  air operator certificates (AOCs) issued by Vietnam, and of those there are  05  issued to operators conducting international commercial air transport operations. Vietnam also has 4 operators, which operate domestic and international air taxi services,  01  operator, which operate domestic flight, primarily on turboprop aircraft, as well as  02  helicopter operators. There are  02  heliports in Vietnam. Common challenges in Vietnam include among others are meteorology, topography, technology and environment.

Figure 4 Air Flow in Vietnam

SECTION 2. PURPOSE OF VIETNAM’S NATIONAL AVIATION SAFETY PLAN

The purpose of this National Aviation Safety Plan is to continually reduce fatalities, and the risk of fatalities, through the development and implementation of a national aviation safety strategy. A safe aviation system contributes to the economic development of Vietnam and its industries. The NASP promotes the effective implementation of Vietnam safety oversight system, a risk-based approach to managing safety, as well as a coordinated approach to collaboration between Vietnam and other States, regions and industry. All stakeholders are encouraged to support and implement the NASP as the strategy for the continuous improvement of aviation safety.

Strategically, NASP prioritize and streamline action in areas of aviation safety by addressing the currently identified high-risk categories (HRCs) of occurrences: controlled flight into terrain; loss of control in-flight; mid-air collisions; runway excursions; and runway incursions. SEIs in these areas contribute to the reduction of the national, regional and eventually global accident rate and the continuous reduction of fatalities.

The NASP also address identified deficiencies in state safety oversight capabilities and hence propose mitigating action through various SEIs to remedy, and improve Effective Implementation (EI) of audit areas and Critical Elements (CE) associated with it to achieve at the minimum the set target.

The NASP has been developed using international safety goals and targets and HRCs from both the GASP and the AP-RASP.

Figure 5 Purpose of Vietnam’s NASP

SECTION 3. VIETNAM’S STRATEGIC DIRECTION FOR THE MANAGEMENT OF AVIATION SAFETY

The NASP presents the SEIs that were developed based on the organizational challenges (ORG) and operational safety risks (OPS) roadmaps, as presented in the ICAO Global Aviation Safety Roadmap (Doc 10161), region-specific issues identified by AP- RASP as well as State-specific issues determined through SSP processes, including Vietnam’s hazard identification and safety risk management process and its SDCPS.

This plan is developed and maintained by Civil Aviation Authority of Vietnam, in coordination with the MoC and with key aviation.

The NASP includes the following national safety goals and targets for the management of aviation safety, as well as a series of indicators to monitor the progress made towards their achievement. They are tied to the goals, targets and indicators listed in the GASP and AP-RASP and include additional national safety goals, targets and indicators.

Goal

Target

Indicators

Link to GASP and RASP

Goal 1 :    Achieve a continuous reduction of operational safety risks

1.1  Maintain a decreasing trend of the national accident rate.

Number of accidents occurring per 100000 departures.

Number of fatal accidents.

Number of runway safety events

This goal is directly linked to Goal 1 and Target 1.1 of the GASP and linked to Goal I and Target 1 of the AP- RASP.

Goal 2 :    Strengthen the State’s safety oversight capabilities

2.1  To achieve an Effective Implementation (EI) for all Critical Elements (CE) under safety oversight as 75% by 2028

Overall EI score

Percentage of implemented Priority PQs

Percentage of implemented PQs

Percentage of completed CAPs for areas such as LEG, ORG, AGA, ANS and AIG, OPS, AIR, PEL (using OLF)

This goal is directly linked to Goal 2 and Target 2.1 of the GASP and linked to Goal II and Target 10 of the AP- RASP.

Goal 3 :    Implementation an effective State Safety Programme (SSP)

3.1  To implement the foundation of an SSP by 2026

Percentage of satisfactory implementation of SSP foundational PQs

Percentage of required CAPs related to the SSP foundational PQs submitted (using OLF)

Percentage of required CAPs related to the SSP foundational PQs completed (using OLF)

Number of applicable service providers implement an SMS

This goal is directly linked to Goal 3 and Target 3.1 and 3.2 of the GASP and linked to Goal III and Target 3.1 and 3.2 of the AP-RASP

3.2 To fully implement an effective SSP by 2028

Level of implementation achieved through SSP Gap Analysis (iSTARS)

Implementation of an effective SSP

The SEIs in this plan are implemented through Vietnam’s existing safety oversight capabilities and the service providers’ safety management systems (SMS). SEIs derived from the ICAO Global Aviation Safety Roadmap (Doc 10161) were identified to achieve the national safety goals presented in the NASP. Some of the national SEIs are linked to overarching SEIs at the regional and international levels and help to enhance aviation safety globally. The full list of the SEIs is presented in the appendix to this NASP.

The NASP also addresses emerging issues, which include concepts of operations, technologies, public policies, business models or ideas that might impact safety in the future, for which insufficient data exists to complete a typical data-driven analysis. Due to the lack of data, emerging issues cannot automatically be considered as operational safety risks. It is important that Vietnam remain vigilant on emerging issues to identify hazards and safety deficiencies, collect relevant data and proactively develop mitigations to address any associated risks. The NASP addresses the following emerging issues, which were identified by CAAV for further analysis:

a. Drones operating in the vicinity of aerodromes

b.     Laser attacks on aircraft approaching for landing

c.     FOD with damage aircraft parts

SECTION 4. NATIONAL OPERATIONAL SAFETY RISKS

The NASP includes SEIs that address national operational safety risks, derived from lessons learned from occurrences and from a data-driven approach. These SEIs may include actions such as rule-making, policy development, targeted safety oversight activities, safety data analysis and safety promotion. Separate sections are provided to address commercial air transport and general aviation to make the information more accessible to stakeholders.

CAAV publishes an Annual Safety Report, available on the CAAV website: www.caa.gov.vn. The summary of accidents and serious incidents that occurred in Vietnam, and those for aircraft registered in Vietnam involved in commercial air transport and aircraft involved in general aviation, is shown in the tables below.

Year

Fatal Accidents

None Fatal Accidents

Serious Incidents

Commercial air transport occurrences in Vietnam

2013-2018

0

0

6

2019

0

0

1

2020

0

0

3

2021

0

0

0

2022

0

0

0

2023

0

0

0

2024

0

0

1

General aviation aircraft occurrences in Vietnam

2013-2018

0

0

1

2019

0

0

0

2020

0

0

0

2021

0

0

0

2022

0

1

0

2023

1

0

0

2024

0

0

0

Year

Fatal Accidents

None Fatal Accidents

Serious Incidents

Occurrences involving commercial air transport aircraft registered in Vietnam

2013-2018

0

0

6

2019

0

0

1

2020

0

0

3

2021

0

0

0

2022

0

0

0

2023

0

0

0

2024

0

0

1

Occurrences involving general aviation aircraft registered in Vietnam

2013-2018

0

0

1

2019

0

0

0

2020

0

0

0

2021

0

0

0

2022

0

1

0

2023

1

0

0

2024

0

0

0

SECTION 5. ORGANIZATIONAL CHALLENGES

In addition to the national operational safety risks listed in the NASP, Vietnam has identified organizational challenges and a series of SEIs, selected for the NASP, to address them. These are given priority in the NASP since they are aimed at enhancing and strengthening Vietnam’s safety oversight capabilities and the management of aviation safety at the national level.

The eight critical elements of a safety oversight system are defined by ICAO. is committed to the effective implementation of these eight CEs, as part of its overall safety oversight responsibilities, which emphasize Vietnam’s commitment to safety in respect of its aviation activities. The eight CEs are presented in Figure 6 below. The latest ICAO activities, which aim to measure the effective implementation of the eight CEs of Vietnam’s safety oversight system, as part of the ICAO Universal Safety Oversight Audit Programme (USOAP), have resulted in the following scores:

Figure 6   Critical elements of a State’s safety oversight system

Overall, EI score

78.1 %

EI score by CE

CE-1

CE-2

CE-3

CE-4

CE-5

CE-6

CE-7

CE-8

58.62 %

65.93 %

80.65 %

90.91 %

66.67 %

87.63 %

88.12 %

64.29 %

EI score by audit area

LEG

ORG

PEL

OPS

AIR

AIG

ANS

AGA

71.43 %

81.82 %

85.88 %

85.71 %

79.25 %

30.12 %

91.8 %

83.85 %

The following 03 organizational challenges in the context were considered of the utmost priority because they impact the effectiveness of safety risk controls. They were identified based on analysis from USOAP data, accident and incident investigation reports, safety oversight activities over the past 10 years, the SSP, as well as on the basis of regional analysis conducted by RASG-APAC.

These issues are typically systemic in nature and relate to challenges associated with the conduct of States’ safety oversight functions, implementation of SSP at the national level and the level of SMS implementation by national service providers. They take into consideration organizational culture, policies and procedures within CAAV and those of service providers. These organizational challenges are in line with those listed in the of the GASP, as well as the AP-RASP :

a.   Low EI score in 2 area (AIG and LEG) and low EI score under 4 CEs (CE1, CE2, CE5 and CE8).

b.   Vietnam has an overall SSP foundation of only 83.19%.

c.   Ineffective implementation of State Safety Programme (SSP)

To address the organizational challenges listed above, Vietnam will implement a series of SEIs, some of which are derived from the ICAO ORG roadmap, contained in the ICAO Global Aviation Safety Roadmap (Doc 10161). The full list of the SEIs is presented in the appendix to the NASP.

SECTION 6. MONITORING IMPLEMENTATION

CAAV will continuously monitor the implementation of the SEIs listed in the NASP and measure safety performance of the national civil aviation system to ensure the intended results are achieved, using the mechanisms presented in the appendix to this plan.

In addition to the above, CAAV will review the NASP every two years or earlier, if required, to keep the identified operational safety risks, organizational challenges and selected SEIs updated and relevant. The CAAV will periodically review the safety performance of the initiatives listed in the NASP to ensure the achievement of national safety goals. If required, CAAV will seek the support of the RASG-APAC and the Vietnamese aviation industries to ensure the timely implementation of SEIs to address national safety issues. Through close monitoring of the SEIs, CAAV will make adjustments to the NASP and its initiatives, if needed, and update the NASP accordingly.

CAAV will use the indicators listed in Section 3 of this plan to measure safety performance of the national civil aviation system and monitor each national safety target. A periodic safety report will be published to provide stakeholders with relevant up-to-date information on the progress made in achieving the national safety goals, as well as the implementation status of the SEIs.

In the event that the national safety goals are not met, the root causes will be presented. If Vietnam identifies critical operational safety risks, reasonable measures will be taken to mitigate them as soon as practicable, possibly leading to an unscheduled revision of the NASP.

Vietnam adopted a standardized approach to provide information at the regional level and to report to the regional aviation safety group (RASG-APAC).

This allows the region to receive information and assess operational safety risks using common methodologies.

Any questions regarding the NASP and its initiatives, and further requests for information, may be addressed to the following:

Civil Aviation Authority of Vietnam

Address :119 Nguyen Son Str, Bo De Ward

Hanoi City, Vietnam 10000.

Email :  asica@caa.gov.vn

APPENDIX TO THE NASP

7.1 DETAILED SEIs: NATIONAL OPERATIONAL SAFETY RISKS

N-HRC 1: Operational Safety Risks -    Significant number of accident/serious incident

Goal 1:    Achieve a continuous reduction of operational safety risks

Target 1.1:    Maintain a decreasing trend of the national accident rate

Safety enhancement initiative

Action

Timeline

Responsible entity

Stakeholders

Metrics

Priority

Monitoring activity

SEI-1.1.1

(CFIT)     Mitigate contributing factors to the risk of CFIT GASP HRC-1

a. Ensure aircraft are equipped with Ground Proximity Warning System (GPWS) in accordance with Annex 6

2025

CAAV (AIR)

AOC

AMO

ATO

Number of GPWS equipped aircraft

High

Oversight activity inspection / surveillance

b. Promote the wider use of GPWS beyond the requirements of Annex 6

2025

CAAV (AIR, OPS)

AOC

ATO

Advisory Circular

Med

Advisory Circulars development and publication

Continuous engagement with stakeholders

c. Issue a Safety Advisory to increase adherence to GPWS warning procedures

2025

CAAV (AIR, OPS)

AOC

AOC

ATO

Advisory Circular

Med

Advisory Circulars development and publication

d. Promote greater awareness of approach risks

On-going

CAAV (AIR, OPS, ANS, AGA)

AOC

ATO

VATM

ACV

VNAIC

Advisory Circular

Med

Advisory Circulars development and publication

Continuous engagement with stakeholders

e. Consider the implementation of continuous descent final approaches (CDFA)

2028

CAAV (AIR, OPS, ANS)

AOC

ATO

VATM

VNAIC

Advisory Circular

Med

Advisory Circulars development and publication

Continuous engagement with stakeholders

f. Consider the implementation of minimum safe altitude warning (MSAW) systems

2028

CAAV (AIR, OPS, ANS)

AOC

ATO

VATM

VNAIC

Advisory Circular

Med

Advisory Circulars development and publication

Continuous engagement with stakeholders

g. Promote the use of GPS-derived position data to feed GPWS

On-going

CAAV (AIR, OPS, ANS, AGA)

VATM

ACV

AOC

ATO

Advisory Circular

Med

Advisory Circulars development and publication

h. Validate the effectiveness of the SEIs through the analysis of MORs and VORs and accident/incident investigations

On-going

CAAV (AGA, ANS, AIR, OPS, AIG)

AOC

ATO

VATM

ACV

Number of     accidents per 100,000     departures (accident rate)

Number of fatal accidents

Number of     runway safety events

High

Analysis of MORs, VORs     and accident/ incident investigation

j. Identify additional contributing factors, for example:

•Flight in adverse environmental conditions

•Inaccurate approach design and inadequate documentation

•Phraseology used

•Pilot fatigue and disorientation

On-going

CAAV (AGA, ANS, AIR, OPS, AIG)

AOC

ATO

VATM

ACV

VNAIC

SEI-1.1.2

(LOC-I)     Mitigate contributing factors to LOC-I     accidents and incidents GASP HRC-2

a. Require upset prevention and recovery training in all full flight simulator type conversion and recurrent training programmes

2025

CAAV (OPS, PEL)

AOC

ATO

Number of AOC/ATO     incorporating UPRT training

High

Advisory Circulars development and publication

Oversight of airline and ATO training activities

b. Ensure that the pilot trainings extensively incorporate human factors such as distraction, complacency, situational awareness etc

2025

CAAV (OPS, PEL)

AOC

ATO

Number of AOC/ATO     incorporating human factors training

High

Advisory Circulars development and publication

Oversight of airline and ATO training activities

c. Validate the effectiveness of the SEIs through the analysis of MORs and VORs and accident/incident investigations

On-going

CAAV (AGA, ANS, AIR, OPS, AIG)

AOC

ATO

VATM

ACV

Number of     accidents per 100,000     departures (accident rate) Number of fatal accidents Number of     runway safety events

High

Analysis of MORs, VORs     and accident/ incident investigation

d. Evaluate the existing SOPs to insure the effective flight management during adverse weather and recovery of unusual aircraft attitudes.

2025

CAAV (ANS, OPS)     AOC ATO

AOC

ATO

Number of AOC/ATO incorporating effective flight management during adverse weather and recovery of unusual aircraft attitudes in SOP

High

Oversight of     airline and ATO training activities

e. Identify additional contributing factors, for example:

•   Adverse weather

•   Insufficient height above terrain for recovery

On-going

CAAV (AGA, ANS, AIR, OPS, AIG)

AOC

ATO

VATM ACV

Number of     accidents per 100,000     departures (accident rate)

Number of fatal accidents

Med

Analysis of MORs, VORs     and accident/ incident investigation

SEI-1.1.3

(MAC)     Mitigate contributing factors to MAC     accidents and incidents GASP HRC-3

a. Establish guidance and regulations to ensure aircraft required to be equipped are equipped with airborne collision avoidance system (ACAS), in accordance with Annex 6.

2025

CAAV (AIR)

AOC

AMO

ATO

Number of ACAS equipped aircraft

Regulations and Advisory Circulars

High

Regulation and advisory circulars development and publication

Oversight activity inspection / surveillance

b. Ensure adherence to ACAS warning procedures.

On-going

CAAV (AIR, OPS, ANS)

AOC

ATO

VATM

VNAIC

Advisory Circular

High

Advisory Circulars development and publication

Oversight of airline and ATO training activities

c. Promote the improvement of air traffic control (ATC) systems, procedures and tools to enhance conflict management.

On-going

CAAV (ANS)

AOC

ATO

VATM

VNAIC

Advisory Circular

Med

Advisory Circulars development and publication

Continuous engagement with stakeholders

d. Promote the improvement of communications systems and procedures, such as controller-pilot datalink

On-going

CAAV (ANS, AIR, OPS)

AOC

ATO

VATM

VNAIC

Advisory Circular

Med

Advisory Circulars development and publication

Continuous engagement with stakeholders

e. Validate the effectiveness of the SEIs through the analysis of MORs and VORs and accident/incident investigations.

On-going

CAAV (ANS, AIR, OPS, AIG)

AOC

ATO

VATM

VNAIC

Number of     accidents per 100,000     departures (accident rate)

Number of fatal accidents

High

Analysis of MORs, VORs     and accident/ incident investigation

SEI-1.1.4 (RE)

Mitigate contributing factors to RE accidents and incidents GASP HRC- 4

a. Ensure the establishment and implementation of a State runway safety programme and runway safety teams

2026

CAAV (LEG, ORG, AGA, OPS, AIG)

AOC

ATO

ACV

State runway safety programme

High

Development and publication of the State runway safety programme

Runway safety team

b. Promote the establishment of policy and training on rejected landings, go- arounds, crosswind and tailwind landings (up to the maximum manufacturer- demonstrated winds)

On-going

CAAV ( OPS, PEL)

AOC

ATO

Advisory Circulars

High

Advisory Circulars development and publication

Continuous engagement with stakeholders

c. Promote flight crew of runway overrun awareness and alerting systems on aircraft

On-going

CAAV (OPS)

AOC

ATO

Advisory Circulars

High

Advisory Circulars development and publication

Continuous engagement with stakeholders

d. Ensure effective and timely reporting of meteorological and aerodrome conditions (e.g. runway surface condition in accordance to the ICAO global reporting format in Annex 14, Volume I, braking action and revised declared distances)

2025

CAAV (AGA)

ACV

VNAIC

Reporting system of meteorological and aerodrome conditions

High

Oversight

e. Certify aerodrome in accordance with ICAO Annex 14, Volume I as well as Doc 9981, PANS-Aerodrome

On-going

CAAV (AGA)

ACV

Regulations

High

Certification / Oversight

f. Promote the installation of arresting systems if runway end safety area (RESA) requirements cannot be met

On-going

CAAV (AGA)

ACV

Advisory Circulars

High

g. Ensure that procedures to systematically reduce the rate of unstabilized approaches to runways are developed and used

2025

CAAV (OPS)

AOC ATO

Procedures development and publication

High

Oversight of airline and ATO

h. Validate the effectiveness of the SEIs through the analysis of MORs and VORs and accident/incident investigations.

On-going

CAAV (AGA, AIG)

AOC ATO ACV

Number of accidents per 100,000     departures (accident rate)

Number of fatal accidents

Number of runway safety events

High

Analysis of MORs, VORs     and accident/ incident investigation

SEI-1.1.5 (RI)

Mitigate contributing factors to RI accidents and incidents GASP HRC- 5

a. Ensure establishment and implementation of National Runway Safety Programme (NRSP) and Runway Safety Teams (RST)

2026

CAAV (LEG, ORG, AGA, OPS, AIG)

AOC

ATO

ACV

State runway safety programme

High

Development and publication of the State runway safety programme

Runway safety team

b. Promote the establishment of policy, procedures and training that supports situational awareness for controllers, pilots and airside vehicle drivers

2025

CAAV (OPS, PEL, AGA)

AOC

ATO

ACV

Advisory Circulars

High

Advisory Circulars development and publication

Continuous engagement with stakeholders

c. Ensure effective use of suitable technologies to assist the improvement of situation awareness, such as improved resolution airport moving maps (AMM), electronic flight bags (EFBs), enhanced vision systems (EVS) and head-up displays (HUD), advanced-surface movement guidance and control systems (A- SMGCS), stop bars and runway incursion warning systems (ARIWS)

2028

CAAV (OPS, AGA)

AOC

ATO

ACV

Procedures Training

High

Oversight of AOC, ATO and aerodromes

d. Ensure the use of standard phraseologies in accordance with applicable State regulations and ICAO provisions (e.g. Doc 9432, Manual of Radiotelephony)

2025

CAAV (OPS, AGA)

AOC

ATO

ACV

Procedures Training

High

Oversight of AOC, ATO and aerodromes

f. Ensure the identification and publication in the aeronautical information publication (AIP) of hot spots at aerodromes

2025

CAAV (AGA)

ACV

VNAIC

AIP

Development and publication of AIP

g. Ensure that suitable strategies to remove hazards or mitigate risks associated with identified hot spots are developed and executed

CAAV (AGA)

ACV

AOC

ATO

AMO

h. Validate the effectiveness of the SEIs through the analysis of MORs and VORs and accident/incident investigations.

CAAV (AGA, AIG, OPS)

AOC

ATO

ACV

Number of accidents per 100,000     departures (accident rate)

Number of fatal accidents Number of     runway safety events

Analysis of MORs, VORs     and accident/ incident investigation

SEI - 1.1.6 (BIRD)

Mitigate contributing factors to bird/wildlife strikes HRC-6

a. Ensure the establishment and implementation of a National Wildlife Hazard management committee and programme.

2025

CAAV (LEG, ORG, AGA, OPS, AIG)

AOC

ATO

ACV

Approved National Wildlife Hazard Management Plan letters of appointment to the National Wildlife Hazard Committee

High

Oversight of the Aerodromes

b. Ensure the establishment and implementation of Local Wildlife Hazard management committees at all Certified aerodromes.

2025

CAAV (LEG, ORG, AGA, OPS, AIG)

AOC

ATO

ACV

Number of meetings held

High

Oversight of the Aerodromes

c. Development and implementation of wildlife hazard management plan at certified aerodromes.

2026

CAAV (AGA)

ACV

Number of airports that have developed wildlife hazard management plans percentage of wildlife plan implemented

High

Oversight of the Aerodromes

d. Ensure the collection, analysis and reporting of bird hazard and bird strikes data is undertaken.

On-going

CAAV (AGA, ANS, AIR, OPS, AIG)

AOC

ATO

AMO

ACV

VATM

Number of birdstrikes per aerodrome per year

High

Oversight of the Stakeholders

e. Ensure better management of vegetation and land use around airports

On-going

CAAV (AGA)

ACV

local authorities

Number of bird strikes per aerodrome per year

Med

Surveillance audits and inspection s of the Aerodromes

f. Validate the effectiveness of the SEIs through the analysis of Birdstrike data and reports fromstakeholders

On-going

CAAV (AGA, AIG, OPS, AIR)

AOC

ATO

AMO

ACV

VATM

Number of accidents per 100,000     departures (accident rate)

Number of fatal accidents

Number of bird strikes per aerodrome per year

High

Analysis of MORs, VORs and accident/ incident investigation

7.2 DETAILED SEIs: ORGANIZATIONAL CHALLENGES.

Organizational challenge :    Deficiency in Safety Oversight System

Goal 2:    Strengthen the Vietnam’s safety oversight capabilities

Target 2.1 :    To improve score for the Effective Implementation (EI) of all Critical Elements (CEs) of the Safety Oversight System as 75% by 2028

Safety enhancement initiative

Action

Timeline

Responsible entity

Stakeholders

Metrics

Priority

Monitoring activity

SEI-2.1.1

Consistent implementation of and compliance with ICAO SARPs at the national level (GASP SEI-1     & SEI-8)

a. Establish primary aviation law and regulations, to empower the competent authority to conduct regulatory oversight (GASP, SEI-1C)

2026

CAAV (LEG, ORG, AGA, ANS, AIR, OPS, PEL, AIG)

CAAV - All   regulatory Department

Primary Legislation Regulations

High

Periodic review by CAAV Management (ASRMC) until completion

b. Increase level of compliance with ICAO SARPs and the EI of CEs with emphasis on:

On CE-1, CE-2, CE-5 and CE-8 (GASP, SEI-1D) and,

On LEG and AIG areas (GASP, SEI-8)

2026

2028

CAAV (LEG, ORG, AGA, ANS, AIR, OPS, PEL, AIG)

ICAO USOAP CMA OLF updated regularly

a.   CAPs

b.   State Aviation Activity Questionnaire (SAAQ)

c.   CC/EFOD

High

SEI-2.1.2

Establishment of an independent regional accident and incident investigation process, consistent with Annex 13 -  Aircraft Accident and Incident Investigation  (GASP SEI-3)

a - Establish an independent accident and incident investigation authority, as per Annex 13 requirements (CE-1 and CE-3) (GASP, SEI- 3A)

2026

MOC/CAAV (LEG, ORG, AIG)

CAAV/ FSSD and Legal Department

High

b - Develop an effective system to promulgate technical guidance and tools, and provide safety-critical information needed for technical personnel to effectively conduct accident and incident investigations (CE-  5) (GASP, SEI-3B)

2028

CAAV (LEG, ORG, AIG)

c - Establish an effective system to attract, recruit, train and retain qualified and sufficient technical personnel to support accident and incident investigations (CE-3 and CE-4) (GASP, SEI-3C)

2026

CAAV (LEG, ORG, AIG)

SEI-2.1.3

Development of comprehensive regulatory oversight framework (GASP, SEI-2)

a. Develop an effective system to promulgate technical guidance and tools and provide safety critical information needed for technical personnel to effectively perform their safety oversight functions (GASP, SEI-2B)

2026

CAAV (LEG, ORG, AGA, ANS, AIR, OPS, PEL)

CAAV - All   regulatory Department

Chart showing an effective organisation structure

Number of VARs, ACs and MOSs, MAAs issued

Number of guidance materials

High

Perodic review by CAAV Management (ASRMC) until completion

b. Establish an effective system to attract, recruit, train and retain qualified and sufficient technical personnel to support regulatory oversight

2028

CAAV (LEG, ORG, AGA, ANS, AIR, OPS, PEL)

CAAV - All   regulatory Department

-   Assessment and revise as required of current recruitment system and HR policy;

- umber/percentage of inspectors recruited after the assessment and assessment of recruitment system and HR policy;

-   Number of training sessions on safety inspector/oversight

-   Number / percentage of personnel completing safety inspector/oversight training

-   Number/ percentage of inspectors retained more than 12 months     after recruitment

High

Organizational challenge :    Ineffective State Safety Programme Implementation

Goal 3: Establish and Manage the State Safety Programme

Target 3.1 :    To effectively implement the foundation of an SSP by 2026

Target 3.2:    To fully implement an effective SSP by 2028

Safety enhancement initiative

Action

Timeline

Responsible entity

Stakeholders

Metrics

Priority

Monitoring activity

SEI-3.1

Start of updated SSP     implementation at the national level     (GASP, SEI- 13)

a.   Secure State-level commitment to improve safety (GASP, SEI-13A)

b.   Conduct update SSP gap analysis (checklist) then the detailed SSP self- assessment (GASP, SEI-13B)

c.   Establish an SSP implementation team (GASP, SEI-13C)

d.   Develop an implementation plan for the SSP (GASP, SEI-13D)

e.   Update SMS regulations for service providers and verify SMS implementation through SMS audit (GASP, SEI-13E)

2026

CAAV (LEG, ORG, AGA, ANS, AIR, OPS, PEL, AIG)

AOC

AMO

ATO

ACV

VATM

Percentage of satisfactory implementation of SSP foundation PQs

Percentage of required CAPs related to the SSP foundation PQs submitted (using OLF)

Percentage of required CAPs related to the SSP foundation PQs completed (using OLF)

Number of applicable service providers implement an SMS

High

Periodic review by Aviation Safety Risk Manangement Committee (ASRMC)

SEI-3.2

Strategic     allocation of     resources to     start SSP     implementation     (GASP, SEI-14)

a. Establish a process for planning and allocation of resources to enable SSP     implementation and identify areas where resources are needed (GASP, SEI-14A)

2026

CAAV (LEG, ORG, AGA, ANS, AIR, OPS, PEL, AIG)

AOC

AMO

ATO

ACV

VATM

Percentage of     satisfactory     implementation     of SSP     foundation PQs

Percentage of     required CAPs     related to the     SSP foundation PQs submitted     (using OLF)

Percentage of     required CAPs     related to the     SSP foundation     PQs submitted     (using OLF)

High

Periodic review by     Aviation Safety     Risk Manangement     Committee     (ASRMC)

b. Collaborate with national and appropriate authorities’ leadership and   stakeholders within the State to support SSP implementation (GASP, SEI-14B)

c. Collaborate with ICAO Regional Office, other States and other     organizations, as appropriate to train qualified technical personnel to fulfil their duties and responsibilities regarding SSP implementation (GASP,     SEI-14D)

2026

MOC/CAAV (LEG, ORG, AGA, ANS, AIR, OPS, PEL, AIG)

2026

CAAV (LEG, ORG,     AGA, ANS, AIR,     OPS, PEL, AIG)

SEI-3.3

Strategic collaboration with key aviation stakeholders to start SSP implementation (GASP, SEI-15)

a.   Develop an action plan to address the elements identified as missing or deficient during the SSP Gap analysis (SEI-15C).

b.   Develop a process to provide training on SSP to relevant staff, in collaboration with Regional Office and/or other States (e.g. initial, recurrent and advanced) (SEI-15E).

2026

CAAV (LEG, ORG, AGA, ANS, AIR, OPS, PEL, AIG)

AOC

AMO

ATO

ACV

VATM

Percentage of satisfactory implementation of SSP foundation PQs

Percentage of required CAPs related to the SSP foundation PQs submitted (using OLF)

Percentage of required CAPs related to the SSP foundation PQs completed (using OLF)

Level of implementation achieved through SSP Gap Analysis (iSTARS)

High

Periodic review by Aviation Safety Risk Manangement Committee (ASRMC)

SEI-3.5

Availability of     safety data and     safety     information to     support safety     management     at the national     level (Phase 1)     (GASP, SEI-     17)

a. Establish a legal framework related to the protection of safety data, safety     information and other related sources (GASP, SEI-17A)

2026

CAAV (LEG, ORG,     AGA, ANS, AIR,     OPS, PEL, AIG)

AOC

AMO

ATO

ACV

VATM

Level of     implementation     achieved     through SSP     Gap

Analysis     (iSTARS)     Establishment of     legal provision     for protection of     safety data

Establishment of     MOR and VOR     system

Establishment of     safety database

Establishment of     process for     Hazard     identification

High

Periodic review by     Aviation Safety     Risk Manangement     Committee     (ASRMC)

b. Establish a State mandatory occurrence reporting system (GASP, SEI-     17B)

2025

c. Establish safety data collection and processing systems (SDCPS) to     capture, store, aggregate and enable the analysis of safety data and safety     information to support their safety performance management activities     (GASP, SEI-17C)

2026

d. Establish and maintain a process to identify hazards from collected safety     data (GASP, SEI-17D)

2026

e. Establish and utilize a process to ensure the assessment of safety risks     associated with identified hazards (GASP, SEI-17E)

2026

f. Establish a State confidential voluntary safety reporting system providing     data to the safety database (GASP, SEI-17F)

202

SEI-3.6

Availability of     safety data and     safety     information to     support safety     management     activities at the     national level (     (Phase 2)     (GASP, SEI-     18)

a. Develop the safety objectives to be achieved through the SSP (GASP,     SEI-18A)

2026

CAAV (LEG, ORG,     AGA, ANS, AIR,     OPS, PEL, AIG)

AOC

AMO

ATO

ACV

VATM

Level of     implementation     achieved     through SSP     Gap Analysis     (iSTARS)

Development of     safety objectives

Development of     safety performance     indicator

Development of     safety     performance     targets     Establishment of     MOR and VOR     scheme by     service     providers

Establishment of     communication     channel between     CAAV and     industry

Periodic review by     Aviation Safety     Risk Manangement     Committee     (ASRMC)

SPI’s

b. Develop safety performance measurement methodologies, aligned with     the regional safety metrics, using the established safety risk management     process (GASP, SEI-18B)

2026

c. Develop safety performance indicators and safety performance targets     using the established safety risk management process (GASP, SEI-18C)

2026

d. Ensure the establishment of mandatory safety reporting systems by     service providers (GASP, SEI-18D)

2025

e. Encourage establishment of voluntary safety reporting systems as part of   service providers’ SMS (GASP, SEI-18E)

2025

f. Promote safety awareness and two-way communication, sharing and   exchange of information within the State’s aviation organizations and   encourage sharing of safety information with industry within the State     (GASP, SEI-18F)

2026

SEI-3.7

Acquisition of     resources to     increase the     proactive use of     risk modelling     capabilities     (GASP, SEI-19)

a. Identify resources needed to support safety intelligence collection and     processing, advanced data analysis, risk modelling and information-sharing     capabilities (GASP, SEI-19A)

2026

CAAV (LEG, ORG,     AGA, ANS, AIR,     OPS, PEL, AIG)

AOC

AMO

ATO

ACV

VATM

Level of     implementation     achieved     through SSP     Gap Analysis     (iSTARS)

Establishment of     HR policy

Number of     trained and     qualified     personnel on     SSP/SMS

Periodic review by     Aviation Safety     Risk Manangement     Committee     (ASRMC)

Training plan follow up

b. Attract, recruit, train, and retain qualified technical personnel to     specialize in risk modelling (GASP, SEI-19B)

2026

c. Ensure that the Civil Aviation Safety Inspector workforce is trained to     perform safety oversight of service providers that have implemented SMS     (GASP, SEI-19C)

2025

SEI-3.8

Advancement of safety risk management at     the national     level     (GASP, SEI-21)

a. Establish data sharing connectivity and integration among the State’s aviation safety databases, including the mandatory occurrences reporting   system, voluntary safety reporting systems, safety audit reports and aviation     system statistics (traffic counts, weather information, EI scores, etc.)

2026

CAAV (LEG, ORG, AGA, ANS, AIR, OPS, PEL, AIG)

AOC

AMO

ATO

ACV

VATM

Level of     implementation achieved     through SSP     Gap Analysis     (iSTARS)

Establishment of     safety data     requirement     /policy

High

Periodic review by Aviation Safety Risk Manangement     Committee     (ASRMC)

b. Develop risk modelling capabilities to support monitoring system safety     issues and accident/incident prevention

2026

c. Encourage information-sharing with industry

2026

7.3  KEY REFERENCE DOCUMENTS USED TO DEVELOP THE NASP 2025-2028

[1] ICAO GASP 2023-2025 Edition (Doc 10004).

[2] Icao Manual on the Development of Regional and National Aviation Safety Plans 2022 Edition (Doc 10131).

[3] ICAO Global Aviation Safety Roadmap 2023-2025 Edition (Doc 10161).

[4] Icao Manual on Monitoring Implementation of Regional and National Aviation Safety Plans 2023 Edition (Doc 10162).

[5] ICAO Basic Building Block (BBB) Framework, October 2022.

[6] ICAO Annex 19 and consequential amendments to Annexes 1; 6 Parts I and III; and 13.

[7] ICAO Manual on human performance for regulators (Doc 10151) First edition 2021.

[8] ICAO World Civil Aviation Report, Volume 6, 2023 edition.

[9] AP-RASP 2023-2025 Edition.

[10] APAC Annual Safety Report 2022,2023,2024.

[11] Vietnam Aviation State Safety Programme 2013.

[12] EASA Artificial Intelligence Roadmap 2.0, May 2023.

Nguồn tra cứu: vanban.phaplyvn.com